Skillable Intelligence Platform

Executive Briefing — Security Operations & Revenue Operations  ·  March 2026

1.  Why We Built This — Problems Being Solved

Labability — whether a company’s products are technically and commercially suited for hands-on Skillable lab delivery — is the core question this platform is built to answer.

The sales and revenue teams face three concrete friction points today:

Leverage Labability for Targeting & Lead Qualification: No scalable way to build target lists. Identifying companies with the right training ecosystems, technical products, and partner programs for a Skillable conversation currently requires manual research at every stage.

Accelerate Discovery with AI-Powered Labability Scoring: No fast way to qualify a company once identified. SEs and AMs spend hours researching whether a prospect’s products are technically buildable as Skillable labs — time that compounds across every territory.

Leverage AI-Generated Intelligence to Design Programs and Lab Templates: No starting point for lab program design. When an SE wants to propose a lab program, they start from a blank page — no structure, no connection to the research already done on the company.

Skillable Intelligence addresses all three.

2.  What It Is — Platform Elements

Three tools forming a pipeline from target identification through lab program design:

Prospector — Batch Territory Scoring. Runs a lightweight Inspector analysis on a full ZoomInfo export simultaneously — returns a ranked, scored table with labability/lab maturity/composite scores, a path label (Labable / Simulations / Do Not Pursue / Academic / Not a Fit), and top two contacts per company with LinkedIn and Excel export. Used by RevOps and field sales for account-based targeting.

Inspector — Single-Company Deep Analysis. Scores a company’s products for labability (0–100) across four dimensions; produces a lab maturity score, opportunity composite, recommended Skillable path (VM / Cloud Slice / Simulation), estimated annual ACV, and named contacts for training/enablement outreach. Used by SEs and AMs for pre-call research.

Designer — Lab Program Scaffolding. A four-phase wizard that designs a complete lab program for a specific company — from audience and objectives through program architecture, draft lab instructions, and Skillable Studio export. Used by SEs building a proof of concept or proposal after Inspector identifies a strong opportunity.

3.  How They Work Together

| Pipeline Flow ZoomInfo Export ↓ PROSPECTOR ↓ INSPECTOR → HubSpot ↓ DESIGNER ↓ Skillable Studio | External Dependencies Dependency; Purpose; Owner. Anthropic Claude API; AI research & scoring — all three tools; Platform (Key Vault). Serper.dev (Google Search); Web research for company/product data; Platform (Key Vault). ZoomInfo; Source of company lists for Prospector; Revenue Operations. HubSpot; Destination for qualified leads & opportunity data; Revenue Operations. |
| --- | --- |

4.  Security — What SecOps Needs to Know

Credential Handling: Two API keys in a server-side .env file — never in browser storage or source code. (1) Anthropic Claude API — AI research and scoring engine; all three tools depend on it. (2) Serper.dev — Google Search API used for web research on every company analysis; requires a paid subscription. Both keys move to Azure Key Vault in production.

Data Touched: Company names, URLs, and product descriptions (public, AI-synthesized). Contact names, titles, and LinkedIn URLs sourced from public web search — equivalent to a manual Google search. No customer data, financial data, or internal Skillable systems data flows through the platform.

Current State — Storage & Caching: No user authentication — currently runs on a developer’s local machine. No database; analysis results stored as flat JSON files on the local filesystem. Results are aggressively cached: re-analyzing a company already in the cache skips all Anthropic and Serper API calls, reducing cost and latency significantly.

Risks: API key exposure (low risk today, needs Azure Key Vault in production). Unauthenticated access (needs Entra ID/SSO before any shared deployment). Data residency: AI calls to Anthropic (US), web search via Serper/Google, no internal data egress. Repo currently on personal GitHub account — needs to move to corporate Skillable org. No audit trail of who ran which analyses.

Current repo structure (github.com/fgartland4/skillable-intelligence):

skillable-intelligence/ ← Personal GitHub (fgartland4) — needs to move to Skillable org ├── backend/ Flask app: routes, scoring engine, AI calls, storage ├── tools/ │ ├── inspector/templates/ Inspector UI │ ├── prospector/templates/ Prospector UI │ └── designer/ Designer UI + client JS ├── static/ Shared CSS, JS, images ├── docs/ Executive briefing + generator ├── .gitignore └── render.yaml Deployment config

5.  How We’re Going to Do This

Phase 1 — Secure the Foundation (SecOps + Engineering): Move repo to corporate GitHub. Add Azure Key Vault (replace .env). Add Entra ID/SSO. Define App Service environment (region, SKU, internal-only). Deploy and confirm HTTPS + access controls.

Phase 2 — Connect Revenue Workflows (RevOps + Engineering): Define ZoomInfo export → Prospector import spec. Define what Prospector and Inspector push to HubSpot: Products card (product name, labability tier, link to product detail page), Lab Maturity score, composite score, and top contacts. Build HubSpot integration (Excel import as MVP, API as next step). Run pilot: one territory through Prospector → HubSpot.

Phase 3 — Expand and Iterate: Instrument usage (companies analyzed, score distributions, pipeline conversion). Complete Designer Phase 2 and 3 prompts and Studio handoff format. Upgrade search API once usage exceeds ~50 Inspector analyses/month. Expand customer benchmarks as new logos close.

6.  Questions & Recommendations

| SecOps What’s the process for moving a repo to the corporate GitHub org? Who approves access and sets permissions? Which Azure subscription and resource group should this live in, and what’s the approval process for deploying a new internal tool? Standard approach for Entra ID app registration for internal tools? Data classification for JSON analysis files (public company info + LinkedIn URLs)? DLP or egress controls that could affect outbound calls to Anthropic (US) or Serper APIs? Do you require audit logging for internal tools that make external API calls? If so, what’s the standard — we’d log user, company analyzed, timestamp, and APIs called. |  | RevOps Recommended: Add a “Products” card to the HubSpot Company record — each product listed as a link to its Inspector score page, labeled Highly Labable / Likely Labable / Not Labable. Recommended: Add a “Lab Maturity Signals →” link on the Company record pointing to the full lab maturity breakdown page in Inspector. Recommended: Prospector results should update existing HubSpot Contacts or add new ones — not a separate object. Recommended: RevOps owns the HubSpot integration build. Recommended: Identify the existing HubSpot source attribution field (“Lead Source” or equivalent) and confirm the stamp value (e.g., “Skillable Intelligence”) — enables pipeline influence reporting. Standard ZoomInfo export format? Which filters to apply before feeding Prospector? What other tools are in the RevOps stack (Salesforce, Outreach, Apollo, Sales Navigator, etc.) that should be considered for integration or data handoff? |
| --- | --- | --- |